PHASE 1: FOUNDATION CORE

Technical Specification Document

Architecture • API Design • Backend Logic • Database Schema

Technical & Functional Flow • MCP Integration • Data Sources

PR Solution Intelligence — Agentic AI Platform

Version 1.0  |  May 27, 2026  |  AlphaMetricX (AMX)

Author: KhadarBasha Syed

# Table of Contents

# 1. What Phase 1 Delivers

Phase 1 — Foundation Core — is the structural bedrock of the entire PR Solution Intelligence platform. It establishes every layer that all subsequent phases build upon: authentication, database schema, agent framework, API gateway, real-time communication, and the complete frontend shell.

## 1.1 Phase 1 Scope Summary

| Area | Deliverable | Production-Ready State |
| --- | --- | --- |
| Authentication | JWT login/logout/refresh with session isolation | Users can securely log in, maintain sessions, and log out |
| Database | PostgreSQL with 10 core tables + Redis for sessions/caching | Full schema with migrations, RLS policies, indexes, seed data |
| Agent Framework | BaseAgent abstract class + OrchestratorAgent skeleton + AgentRegistry | Agents can register, receive messages, execute lifecycle, report health |
| API Gateway | Fastify REST API with 22 endpoints + WebSocket | All CRUD operations for users, chats, messages, agents, settings |
| Chat Interface | Full conversational UI with Windows 11 theme | Users can start chats, select agents, send messages, view responses |
| Home Page | 5 agent recommendation cards + prompt bar + file drop zone | Users see agent options, type prompts, and initiate analysis sessions |
| Settings Module | Data Sources (API + MCP), Model, Skills, Agents pages | Users can add/configure API keys, MCP tokens, select models, manage skills |
| Real-Time | WebSocket streaming for chat messages and agent progress | Messages stream in real-time; typing indicators; connection recovery |
| DevOps | Docker Compose + CI/CD pipeline + staging deployment | Full local dev env; automated test/build/deploy on merge to main |

At the end of Phase 1, a user can: log in securely, browse 5 AI agents, start a chat, type prompts, configure API data sources and MCP connections, manage their model preferences and skills, and receive streamed responses from the Orchestrator Agent. The platform is production-deployed and ready for Phase 2 (Data Pipeline) to plug in.

# 2. System Architecture

## 2.1 Architecture Overview

Phase 1 establishes a three-tier architecture with an agent orchestration layer:

┌──────────────────┐   HTTP/WS    ┌───────────────────┐   Prisma     ┌──────────────┐

│   FRONTEND      │ ───────▶ │   API GATEWAY      │ ───────▶ │  PostgreSQL  │

│   Next.js 14    │           │   Fastify + WS     │            │  10 Tables   │

│   Tailwind CSS  │           │   JWT Auth         │            └──────────────┘

│   Zustand       │           │   Zod Validation   │   Pub/Sub    ┌──────────────┐

└──────────────────┘           │                   │ ───────▶ │    Redis      │

└─────────┬─────────┘            │  Sessions    │

│                        │  Cache       │

┌─────────┴─────────┐            │  Message Bus │

│   AGENT LAYER     │            └──────────────┘

│   BaseAgent        │

│   OrchestratorAgent│

│   AgentRegistry    │

└───────────────────┘

## 2.2 Technology Stack

| Layer | Technology | Version | Rationale |
| --- | --- | --- | --- |
| Frontend | Next.js + React | 14.x / 18.x | SSR for login/home; CSR for chat; app router |
| Styling | Tailwind CSS + CSS Variables | 3.4+ | Windows 11 Fluent Design tokens; responsive grid |
| State | Zustand | 4.x | Lightweight; no boilerplate; devtools support |
| API Server | Node.js + Fastify | 20 LTS / 4.x | 2x throughput vs Express; schema-based validation |
| ORM | Prisma | 5.x | Type-safe queries; auto migrations; introspection |
| Database | PostgreSQL | 16.x | JSONB, RLS, GIN indexes, full-text search |
| Cache / Bus | Redis | 7.x | Session store, pub/sub message bus, rate-limit counters |
| Auth | JWT + bcrypt | jsonwebtoken 9.x | Access (15min) + Refresh (7d) token pair |
| Validation | Zod | 3.x | Runtime type validation; shared between FE and BE |
| Real-Time | Fastify WebSocket | @fastify/websocket | Native WS upgrade; per-chat channels |
| Testing | Vitest + Playwright | 1.x / 1.x | Unit (Vitest), E2E (Playwright), API (supertest) |
| DevOps | Docker Compose + GitHub Actions | 3.x / - | Local stack; CI pipeline; staging auto-deploy |

## 2.3 Project Directory Structure

pr-solution-intelligence/

├─ shared/

│  ├─ types/

│  │  ├─ user.ts              # User, Session, AuthPayload

│  │  ├─ chat.ts              # Chat, Message, ChatStatus

│  │  ├─ agent.ts             # AgentDef, AgentLog, AgentCapability

│  │  ├─ settings.ts          # DataSource, MCPConnection, LLMConfig, Skill

│  │  └─ api.ts               # ApiResponse<T>, PaginatedResponse<T>

│  ├─ constants/

│  │  ├─ agents.ts            # Default agent definitions

│  │  ├─ skills.ts            # Default skill definitions

│  │  └─ config.ts            # App-wide configuration

│  ├─ db/

│  │  ├─ schema.prisma        # Prisma schema (all tables)

│  │  ├─ migrations/          # Versioned migration files

│  │  └─ seed.ts              # Seed default agents, skills

│  ├─ utils/

│  │  ├─ validators.ts        # Zod schemas shared FE+BE

│  │  └─ formatters.ts        # Date, number, text formatters

│  └─ contracts/

│     └─ phase1-api.ts        # OpenAPI-compatible type exports

├─ backend/

│  ├─ server.ts                   # Fastify app init + plugin registration

│  ├─ routes/

│  │  ├─ auth.routes.ts       # POST login/logout/refresh

│  │  ├─ chat.routes.ts       # CRUD chats + messages

│  │  ├─ agent.routes.ts      # GET agents, agent health

│  │  └─ settings.routes.ts   # CRUD data sources, MCP, model, skills

│  ├─ services/

│  │  ├─ auth.service.ts      # JWT create/verify, password hash

│  │  ├─ chat.service.ts      # Chat/message CRUD + agent routing

│  │  ├─ settings.service.ts  # Data source, MCP, model, skill CRUD

│  │  └─ encryption.service.ts # AES-256 encrypt/decrypt for API keys

│  ├─ agents/

│  │  ├─ base-agent.ts        # BaseAgent abstract class

│  │  ├─ orchestrator.agent.ts # Main Orchestrator Agent

│  │  └─ agent-registry.ts    # Agent registration + discovery

│  ├─ middleware/

│  │  ├─ auth.middleware.ts    # JWT verification guard

│  │  ├─ rate-limit.middleware.ts

│  │  └─ error.middleware.ts   # Global error handler

│  └─ websocket/

│     └─ chat-ws.handler.ts   # WS upgrade, per-chat channels

├─ frontend/

│  ├─ app/                        # Next.js app router pages

│  ├─ components/                  # Reusable UI components

│  ├─ hooks/                       # useAuth, useChat, useWebSocket

│  ├─ stores/                      # Zustand: auth, chat, ui, settings

│  └─ styles/                      # tailwind.config + win11-theme.css

├─ infra/

│  ├─ docker-compose.yml           # PG + Redis + API + Frontend

│  ├─ Dockerfile.api               # Multi-stage Node build

│  ├─ Dockerfile.frontend           # Next.js standalone build

│  └─ .github/workflows/ci.yml     # Lint → Test → Build → Deploy

└─ tests/

├─ unit/                        # Service + agent unit tests

├─ integration/                  # API route integration tests

└─ e2e/                          # Playwright browser tests

# 3. Database Schema

Phase 1 establishes 10 tables (expanded from initial 7 to include settings-related tables for Data Sources, MCP, and Skills management, which are now in Phase 1 scope).

## 3.1 Entity-Relationship Summary

users ◄──1:N──▶ sessions

users ◄──1:N──▶ chats ◄──1:N──▶ messages

users ◄──N:M──▶ agents (via user_agents)

users ◄──1:N──▶ data_sources

users ◄──1:N──▶ mcp_connections

users ◄──1:N──▶ llm_configs

users ◄──N:M──▶ skills (via user_skills)

agents ◄──1:N──▶ agent_logs

## 3.2 Table Definitions

### 3.2.1 users

| Column | Type | Constraints | Description |
| --- | --- | --- | --- |
| id | UUID | PK, DEFAULT gen_random_uuid() | Unique user identifier |
| email | VARCHAR(255) | UNIQUE, NOT NULL | Login email address |
| password_hash | VARCHAR(255) | NOT NULL | bcrypt hashed password |
| display_name | VARCHAR(100) | NOT NULL | User display name |
| role | ENUM(admin,analyst,viewer) | DEFAULT 'analyst' | User role for RBAC |
| preferences | JSONB | DEFAULT '{}' | User UI preferences (theme, layout) |
| is_active | BOOLEAN | DEFAULT true | Soft-disable without deleting |
| created_at | TIMESTAMPTZ | DEFAULT NOW() | Account creation time |
| updated_at | TIMESTAMPTZ | DEFAULT NOW() | Last profile update |
| deleted_at | TIMESTAMPTZ | NULLABLE | Soft delete timestamp |

Indexes: UNIQUE(email), idx_users_role, idx_users_active. RLS Policy: users can only SELECT/UPDATE their own row.

### 3.2.2 sessions

| Column | Type | Constraints | Description |
| --- | --- | --- | --- |
| id | UUID | PK | Session identifier |
| user_id | UUID | FK → users(id), NOT NULL | Owning user |
| token_hash | VARCHAR(255) | NOT NULL | Hashed refresh token |
| expires_at | TIMESTAMPTZ | NOT NULL | Refresh token expiry |
| ip_address | INET | NULLABLE | Client IP for audit |
| user_agent | TEXT | NULLABLE | Browser user-agent string |
| is_active | BOOLEAN | DEFAULT true | Whether session is valid |
| created_at | TIMESTAMPTZ | DEFAULT NOW() | Session start |

Indexes: idx_sessions_user_active(user_id, is_active), idx_sessions_expires.

### 3.2.3 chats

| Column | Type | Constraints | Description |
| --- | --- | --- | --- |
| id | UUID | PK | Chat conversation identifier |
| user_id | UUID | FK → users(id), NOT NULL | Chat owner |
| agent_type | VARCHAR(50) | NOT NULL | Primary agent assigned to this chat |
| title | VARCHAR(255) | NULLABLE | Auto-generated or user-provided title |
| status | ENUM(active,completed,archived) | DEFAULT 'active' | Chat lifecycle state |
| context | JSONB | DEFAULT '{}' | Accumulated chat context (brand, dates, params) |
| created_at | TIMESTAMPTZ | DEFAULT NOW() | Chat creation time |
| updated_at | TIMESTAMPTZ | DEFAULT NOW() | Last message time |

Indexes: idx_chats_user_status(user_id, status), idx_chats_created, idx_chats_context GIN. RLS: users can only access own chats.

### 3.2.4 messages

| Column | Type | Constraints | Description |
| --- | --- | --- | --- |
| id | UUID | PK | Message identifier |
| chat_id | UUID | FK → chats(id), NOT NULL | Parent chat |
| role | ENUM(user,assistant,system) | NOT NULL | Message sender role |
| content | TEXT | NOT NULL | Message text content |
| metadata | JSONB | DEFAULT '{}' | Chips, options, agent info, file refs |
| created_at | TIMESTAMPTZ | DEFAULT NOW() | Message timestamp |

### 3.2.5 agents

| Column | Type | Constraints | Description |
| --- | --- | --- | --- |
| id | UUID | PK | Agent identifier |
| name | VARCHAR(100) | UNIQUE, NOT NULL | Agent display name |
| type | VARCHAR(50) | UNIQUE, NOT NULL | Agent type key (e.g., pr_impact) |
| description | TEXT | NOT NULL | Agent capability description |
| capabilities | JSONB | DEFAULT '[]' | List of capability identifiers |
| icon | VARCHAR(50) | NULLABLE | Icon identifier for frontend |
| color | VARCHAR(7) | NULLABLE | Agent theme color (#hex) |
| is_default | BOOLEAN | DEFAULT false | Whether this is a back-office default |
| is_active | BOOLEAN | DEFAULT true | Whether agent is available |
| created_at | TIMESTAMPTZ | DEFAULT NOW() | Registration time |

### 3.2.6 data_sources

| Column | Type | Constraints | Description |
| --- | --- | --- | --- |
| id | UUID | PK | Data source identifier |
| user_id | UUID | FK → users(id), NOT NULL | Owning user |
| source_type | ENUM(meltwater,opoint,webz,twitter,infovision,custom) | NOT NULL | Data source provider type |
| display_name | VARCHAR(100) | NOT NULL | User-friendly source name |
| api_key_encrypted | TEXT | NOT NULL | AES-256 encrypted API key |
| endpoint_url | VARCHAR(500) | NULLABLE | API endpoint URL |
| config | JSONB | DEFAULT '{}' | Additional config (version, headers) |
| is_active | BOOLEAN | DEFAULT true | Toggle on/off |
| last_tested_at | TIMESTAMPTZ | NULLABLE | Last successful connection test |
| created_at | TIMESTAMPTZ | DEFAULT NOW() | Creation time |

RLS: users can only access their own data sources. API keys encrypted at rest with AES-256-GCM.

### 3.2.7 mcp_connections

| Column | Type | Constraints | Description |
| --- | --- | --- | --- |
| id | UUID | PK | MCP connection identifier |
| user_id | UUID | FK → users(id), NOT NULL | Owning user |
| source_name | VARCHAR(100) | NOT NULL | MCP source display name |
| server_url | VARCHAR(500) | NOT NULL | MCP server SSE endpoint URL |
| token_encrypted | TEXT | NOT NULL | AES-256 encrypted auth token |
| status | ENUM(active,inactive,error) | DEFAULT 'inactive' | Connection status |
| last_verified_at | TIMESTAMPTZ | NULLABLE | Last successful verification |
| available_tools | JSONB | DEFAULT '[]' | Discovered MCP tools list |
| created_at | TIMESTAMPTZ | DEFAULT NOW() | Creation time |

### 3.2.8 llm_configs

| Column | Type | Constraints | Description |
| --- | --- | --- | --- |
| id | UUID | PK | Config identifier |
| user_id | UUID | FK → users(id), NOT NULL | Owning user |
| provider | ENUM(claude,gpt,ollama,perplexity) | NOT NULL | LLM provider |
| model_name | VARCHAR(100) | NOT NULL | Specific model version string |
| api_key_encrypted | TEXT | NULLABLE | Encrypted API key (null for Ollama) |
| max_tokens | INTEGER | DEFAULT 4096 | Maximum output tokens |
| temperature | DECIMAL(3,2) | DEFAULT 0.3 | Generation temperature |
| is_default | BOOLEAN | DEFAULT false | Whether this is the user’s default model |
| created_at | TIMESTAMPTZ | DEFAULT NOW() | Creation time |

### 3.2.9 skills + user_skills

skills table:

| Column | Type | Constraints | Description |
| --- | --- | --- | --- |
| id | UUID | PK | Skill identifier |
| name | VARCHAR(100) | UNIQUE, NOT NULL | Skill display name |
| description | TEXT | NOT NULL | What this skill does |
| type | VARCHAR(50) | NOT NULL | Skill category (enrichment, analysis, etc.) |
| handler_config | JSONB | DEFAULT '{}' | Prompt templates, schema definitions |
| is_default | BOOLEAN | DEFAULT false | Back-office default (cannot be removed) |
| is_active | BOOLEAN | DEFAULT true | Global availability toggle |
| created_at | TIMESTAMPTZ | DEFAULT NOW() | Creation time |

user_skills join table: id (PK), user_id (FK), skill_id (FK), is_enabled (BOOLEAN), added_at (TIMESTAMPTZ). UNIQUE(user_id, skill_id).

# 4. API Design (22 Endpoints)

All endpoints prefixed with /api/v1/. All responses follow the standard envelope: { success: boolean, data: T, error?: string, meta?: { page, limit, total } }.

## 4.1 Authentication APIs

| Method | Endpoint | Auth | Request Body | Response |
| --- | --- | --- | --- | --- |
| POST | /auth/login | No | { email, password } | { accessToken, refreshToken, user } |
| POST | /auth/refresh | No | { refreshToken } | { accessToken, refreshToken } |
| DELETE | /auth/session | Yes | (none) | { message: 'Logged out' } |
| GET | /auth/me | Yes | (none) | { user } |

## 4.2 Chat APIs

| Method | Endpoint | Auth | Request Body | Response |
| --- | --- | --- | --- | --- |
| POST | /chats | Yes | { agentType, title? } | { chat } |
| GET | /chats | Yes | ?status=&page=&limit= | { chats[], meta } |
| GET | /chats/:id | Yes | (none) | { chat with lastMessage } |
| PATCH | /chats/:id | Yes | { title?, status? } | { chat } |
| DELETE | /chats/:id | Yes | (none) | { message } |
| POST | /chats/:id/messages | Yes | { content, metadata? } | { message, agentResponse } |
| GET | /chats/:id/messages | Yes | ?page=&limit= | { messages[], meta } |

## 4.3 Agent APIs

| Method | Endpoint | Auth | Response |
| --- | --- | --- | --- |
| GET | /agents | Yes | { agents[] } — all available agents |
| GET | /agents/:id | Yes | { agent with capabilities } |
| GET | /agents/:id/health | Yes | { status, uptime, lastAction } |

## 4.4 Settings APIs

| Method | Endpoint | Auth | Purpose |
| --- | --- | --- | --- |
| GET | /settings/data-sources | Yes | List user’s data source connections |
| POST | /settings/data-sources | Yes | Add new data source (API key encrypted before storage) |
| PATCH | /settings/data-sources/:id | Yes | Update data source config |
| DELETE | /settings/data-sources/:id | Yes | Remove data source |
| POST | /settings/data-sources/:id/test | Yes | Test connection (returns { connected: boolean }) |
| GET | /settings/mcp | Yes | List MCP connections |
| POST | /settings/mcp | Yes | Add MCP connection (token encrypted) |
| PATCH | /settings/mcp/:id | Yes | Update MCP connection |
| DELETE | /settings/mcp/:id | Yes | Remove MCP connection |
| POST | /settings/mcp/:id/verify | Yes | Verify MCP connection + discover tools |
| GET | /settings/model | Yes | Get user’s LLM configurations |
| POST | /settings/model | Yes | Add/update model config |
| GET | /settings/skills | Yes | List all skills with user enable/disable status |
| POST | /settings/skills | Yes | Add custom skill |
| PATCH | /settings/skills/:id | Yes | Toggle skill enabled/disabled |

## 4.5 WebSocket API

Endpoint: ws://host/ws/chat/:chatId. Authenticated via JWT query param. Events:

| Event | Direction | Payload | Purpose |
| --- | --- | --- | --- |
| message:new | Server → Client | { messageId, role, content, metadata } | New message streamed from agent |
| message:chunk | Server → Client | { chatId, chunk, isComplete } | Token-by-token streaming |
| typing:start | Server → Client | { agentType } | Agent is generating response |
| typing:stop | Server → Client | { agentType } | Agent finished generating |
| agent:progress | Server → Client | { agentId, step, progress, total } | Agent processing progress (Phase 2+) |
| error | Server → Client | { code, message } | Error notification |

# 5. Backend Logic

## 5.1 Authentication Service

The auth service handles credential validation, token generation, and session management:

- Login: Validate email exists → bcrypt.compare(password, hash) → generate JWT pair → create session record → return tokens

- Access Token: JWT with { userId, email, role }; signed with RS256; 15-minute TTL

- Refresh Token: Random 256-bit token; bcrypt-hashed in sessions table; 7-day TTL

- Refresh: Validate refresh token hash → check session active + not expired → rotate both tokens → update session

- Logout: Mark session is_active = false; frontend clears stored tokens

- Auth Middleware: Extract Bearer token → verify JWT signature + expiry → attach user context to request

## 5.2 Encryption Service

All API keys and MCP tokens are encrypted before database storage using AES-256-GCM:

- Encryption key stored in environment variable (never in code or DB)

- encrypt(plaintext) → { iv (12 bytes), ciphertext, authTag (16 bytes) } → stored as base64 string

- decrypt(encrypted) → parse base64 → AES-256-GCM decrypt → return plaintext

- Key rotation: New env key encrypts new values; old key kept for decrypting legacy values

## 5.3 Settings Service

The settings service manages Data Sources, MCP connections, LLM configs, and Skills:

### 5.3.1 Data Source CRUD

- Create: Validate Zod schema → encrypt API key → insert into data_sources → return (key masked)

- Read: Fetch user’s sources → mask API keys (show last 4 chars) → return with status

- Test Connection: Decrypt API key → make HEAD request to endpoint → return { connected: boolean, latency_ms }

- Update: Validate → if new API key provided, encrypt → update record

- Delete: Hard delete (API keys should not linger)

### 5.3.2 MCP Connection Management

- Create: Validate → encrypt token → insert into mcp_connections

- Verify: Decrypt token → connect to MCP server SSE endpoint → discover available tools → store in available_tools JSONB → update status

- Tool Discovery: MCP handshake returns tool schemas; stored for agent use in Phase 2+

### 5.3.3 Skill Management

- List: JOIN skills + user_skills → return all skills with user’s is_enabled status

- Default skills: is_default = true; cannot be disabled (UI shows locked toggle)

- Add Custom: User creates skill with handler_config (prompt template + output schema)

- Toggle: Update user_skills.is_enabled; does not affect other users

## 5.4 Agent Framework

The BaseAgent abstract class provides the standardized agent lifecycle:

| Method | Phase | Implementation in Phase 1 |
| --- | --- | --- |
| constructor(config) | Init | Sets agent ID, name, type; connects to Redis message bus; registers in AgentRegistry |
| async perceive(input) | 1. Input | Abstract — subclasses parse incoming messages |
| async reason(context) | 2. Think | Abstract — subclasses evaluate context |
| async plan(goal) | 3. Plan | Abstract — subclasses create execution plan |
| async act(plan) | 4. Execute | Abstract — subclasses execute actions |
| async reflect(result) | 5. Validate | Abstract — subclasses check output quality |
| async learn(outcome) | 6. Learn | Virtual no-op — overridden in Phase 5 by Learning Agent |
| async execute(input) | Full cycle | Concrete — calls perceive → reason → plan → act → reflect → learn in sequence; logs to agent_logs |
| sendMessage(target, payload) | Comms | Publishes to Redis channel: agent:{targetType}:incoming |
| onMessage(handler) | Comms | Subscribes to agent:{thisType}:incoming channel |
| getHealth() | Monitor | Returns { status, uptime, lastActionAt, messageCount } |
| logAction(action, input, output, duration) | Audit | Inserts into agent_logs table |

### 5.4.1 OrchestratorAgent (Phase 1)

The OrchestratorAgent in Phase 1 implements the BaseAgent lifecycle with placeholder routing:

- perceive: Parses user message; extracts intent keywords (brand, analysis type)

- reason: Determines which agent type would handle this request (Phase 1: always self)

- plan: Creates plan: [acknowledge, collect_params, route_to_agent]

- act: Generates acknowledgment response; returns to user via WebSocket

- reflect: Validates response was delivered; logs success/failure

- Message Bus: Listens on agent:orchestrator:incoming; publishes to agent:{target}:incoming

In Phase 2+, the Orchestrator will route to Data Extract Agent, Enrichment Agent, etc.

# 6. Technical Flow (End-to-End)

This section traces a complete user journey through every system layer:

## 6.1 Login Flow

- Browser: GET / → Next.js checks auth cookie → no token → redirect to /login

- Browser: User enters email + password → POST /api/v1/auth/login

- Fastify: auth.routes → auth.service.login()

- Service: SELECT FROM users WHERE email = ? → bcrypt.compare(password, hash)

- Service: jwt.sign({ userId, email, role }) → generate refreshToken → hash it

- Service: INSERT INTO sessions (user_id, token_hash, expires_at, ip, user_agent)

- Fastify: Return { accessToken, refreshToken, user } with Set-Cookie httpOnly

- Frontend: Zustand authStore.setAuth(user, tokens) → redirect to /

- Browser: Home page loads → GET /api/v1/agents → renders 5 agent cards

## 6.2 Chat Creation + Message Flow

- User clicks PR Impact Agent card on home page

- Frontend: POST /api/v1/chats { agentType: 'pr_impact' }

- Backend: INSERT INTO chats (user_id, agent_type) → return chatId

- Frontend: Navigate to /chat/:chatId → establish WebSocket ws://host/ws/chat/:chatId

- Backend: WS connection authenticated via JWT → subscribe to Redis channel chat:{chatId}

- Backend: OrchestratorAgent sends welcome message via WS → INSERT INTO messages

- Frontend: Renders welcome message + suggested chips in ChatThread

- User types: “Analyze FreshSip brand sentiment for last 10 days”

- Frontend: POST /api/v1/chats/:id/messages { content: '...' }

- Backend: INSERT INTO messages → publish to Redis agent:orchestrator:incoming

- OrchestratorAgent.perceive(): Parse intent: {type: brand_sentiment, brand: FreshSip, days: 10}

- OrchestratorAgent.act(): Generate response acknowledging the request

- OrchestratorAgent: Publish response to Redis chat:{chatId} → WS delivers to frontend

- Frontend: Renders AI response bubble with animation + option chips

## 6.3 Settings Flow

- User clicks Settings in sidebar → showPage('settings')

- Frontend: GET /api/v1/settings/data-sources → renders data source cards with masked keys

- User enters Meltwater API key and endpoint → clicks Save

- Frontend: POST /api/v1/settings/data-sources { sourceType: 'meltwater', apiKey: '...', endpoint: '...' }

- Backend: settings.service → encryption.service.encrypt(apiKey) → INSERT INTO data_sources

- User clicks Test Connection → POST /api/v1/settings/data-sources/:id/test

- Backend: Decrypt key → HEAD request to endpoint → return { connected: true, latency: 142ms }

- Frontend: Updates badge to 'Connected' with green indicator

- User switches to MCP tab → GET /api/v1/settings/mcp

- User adds MCP server URL + token → POST /api/v1/settings/mcp

- User clicks Verify → POST /api/v1/settings/mcp/:id/verify

- Backend: Connect to MCP SSE endpoint → handshake → discover tools → store in available_tools

- Frontend: Shows 'Active' badge + lists discovered tools

# 7. Functional Flow (User Journey)

This section describes Phase 1 from the user’s perspective — no technical details, pure experience:

## 7.1 First-Time User Journey

- User receives invitation email with platform URL and temporary credentials

- User opens URL → sees professional login page with animated background and PR Solution Intelligence branding

- User enters email and password → clicks Sign In

- Home page loads with a personalized greeting: “Good morning, KhadarBasha”

- User sees 5 AI agent cards arranged in a clean grid: PR Impact, Media Monitoring, Media Measurement, Reputation Index, Crisis Management

- Each card shows the agent name, a brief description, a colored icon, and a category badge

- Below the cards: a wide prompt bar with placeholder text and a file drop zone

- Left sidebar shows: New Chat button, navigation (Home, Chat, Settings), recent chat history, and user profile

## 7.2 Starting a Chat

- User clicks the “Media Monitoring Agent” card

- Chat window opens with agent branding and a welcome message

- The agent offers suggested quick-action chips: 'Track brand mentions', 'Monitor competitors', 'Set up alerts'

- User types: “Monitor FreshSip coverage across social media”

- The agent responds with a structured acknowledgment and begins collecting parameters

- Chat appears in the sidebar under Recent Chats for quick re-access

## 7.3 Configuring Settings

- User clicks Settings in the sidebar

- Data Sources tab (default): Shows cards for Meltwater, Opoint, Webz, Twitter, Infovision

- Each card has: API key input (masked), endpoint URL, toggle switch, Test Connection button

- User enters their Meltwater API key → clicks Test Connection → sees green 'Connected' badge

- User switches to MCP tab: Adds MCP server URL and token → clicks Verify → sees discovered tools

- User switches to Model tab: Sees 4 model cards (Claude selected by default); configures API key and temperature

- User switches to Skills tab: Sees locked default skills (Sentiment, Themes, Emotion, Entities, Signals) and toggle-able custom skills

- User switches to Agents tab: Sees 5 default agents; can browse and add up to 4 additional agents

# 8. Connectivity Contracts for Phase 2+

Phase 1 exposes the following contracts that all subsequent phases consume. These are immutable — breaking changes require API versioning (/api/v2/).

## 8.1 Contracts Exposed by Phase 1

| Contract | Type | Consumed By | Description |
| --- | --- | --- | --- |
| Auth Middleware | Code | All phases | JWT verification + user context injection on every request |
| BaseAgent Class | Code | Phase 2–6 | Abstract class all agents extend; lifecycle hooks, message bus, memory |
| AgentRegistry | Service | Phase 2–6 | Register/discover agents; get agent by type; list all healthy agents |
| Redis Message Bus | Infrastructure | Phase 2–6 | Pub/Sub channels: agent:{type}:incoming for inter-agent communication |
| DB Schema (10 tables) | Database | Phase 2–6 | All tables with migration history; new phases add tables, never drop |
| WebSocket Channels | API | Phase 2–6 | Per-chat streaming; Phase 3 adds enrichment:progress events |
| Shared TypeScript Types | Code | All phases | User, Chat, Message, Agent, DataSource, MCPConnection, Skill, etc. |
| REST API Endpoints | API | Frontend + Phase 2–6 | 22 endpoints; Phase 2+ adds new routes under /api/v1/ |
| Encryption Service | Code | Phase 2–6 | encrypt/decrypt for any sensitive data (API keys, tokens, secrets) |
| Windows 11 Theme | CSS | All frontend | Tailwind config + CSS variables consumed by all UI components |

## 8.2 What Phase 2 Will Plug Into

| Phase 2 Component | Phase 1 Contract Used | How |
| --- | --- | --- |
| DataExtractAgent | BaseAgent class | Extends BaseAgent; registers in AgentRegistry |
| File Upload API | Auth middleware + Fastify | New route /api/v1/uploads guarded by auth middleware |
| Boolean Query Engine | data_sources table | Reads configured data sources to know which APIs to query |
| Conversational Flow | chats + messages tables | Stores flow state in chat.context JSONB; messages track options |
| OrchestratorAgent routing | Redis message bus | Orchestrator routes to DataExtractAgent via agent:data_extract:incoming |
| Upload progress | WebSocket channels | Streams upload parsing progress via existing WS infrastructure |

# 9. Phase 1 Optimization Targets

| Category | Metric | Target | How Measured |
| --- | --- | --- | --- |
| DB — Queries | Chat list query time | < 10ms (P95) | EXPLAIN ANALYZE on idx_chats_user_status |
| DB — Connections | Connection pool utilization | < 70% at peak | PgBouncer stats; max 20 per pod |
| DB — Storage | Index bloat | < 20% ratio | pg_stat_user_indexes; weekly REINDEX |
| API — Latency | Endpoint response time | < 50ms (P95) for reads | Fastify request hooks; Prometheus |
| API — Throughput | Concurrent requests | 500 req/sec | k6 load test on staging |
| API — Auth | JWT verification overhead | < 2ms | Cached public key; compiled schema |
| WS — Latency | Message delivery | < 30ms end-to-end | Redis pub to WS delivery; measured client-side |
| FE — Load | Largest Contentful Paint | < 1.2s | Lighthouse CI in pipeline |
| FE — Bundle | Initial JS payload | < 150KB gzipped | Next.js bundle analyzer |
| FE — Hydration | Time to Interactive | < 2.0s | Web Vitals; Lighthouse |
| Infra — Build | CI pipeline duration | < 5 minutes | GitHub Actions timing |
| Infra — Image | Docker image size | < 200MB | docker images; multi-stage build |
| Security — Encryption | API key encryption | AES-256-GCM | Automated test verifies roundtrip |
| Security — RLS | Data isolation | 0 cross-user leaks | Integration test: user A cannot fetch user B data |

# 10. Summary

Phase 1 delivers a production-ready foundation with: secure authentication, 10-table PostgreSQL schema with RLS, 22 REST API endpoints, WebSocket real-time streaming, the BaseAgent framework with OrchestratorAgent, complete frontend (login, home, chat, settings with Data Sources/MCP/Model/Skills/Agents), and a Docker+CI/CD deployment pipeline. Every interface is designed as an immutable contract that subsequent phases consume without breaking changes.

End of Phase 1 Technical Specification