PHASE 2: DATA PIPELINE

Technical Specification Document

File Upload • Data Extract Agent • Boolean Query Engine

Conversational Flow State Machine • 4 New Database Tables

PR Solution Intelligence — Agentic AI Platform

Version 1.0  |  May 27, 2026  |  AlphaMetricX (AMX)

Author: KhadarBasha Syed — Senior Agentic AI Developer

# Table of Contents

# 1. What Phase 2 Delivers

Phase 2 — Data Pipeline — adds the complete data ingestion layer to the platform. Users can now upload CSV/JSON files with drag-and-drop, have the system auto-detect schemas and date ranges, follow a guided conversational flow to collect analysis parameters, generate Boolean queries, and have the Data Extract Agent process everything into a normalized article database ready for enrichment.

## 1.1 Phase 2 Scope Summary

| Area | Deliverable | Production-Ready State |
| --- | --- | --- |
| File Upload | Drag-and-drop CSV/JSON upload with streaming, progress, and schema auto-detection | Users can upload files up to 50MB; system shows row count, columns, date range instantly |
| Data Extract Agent | New agent extending BaseAgent; parses CSV, detects schemas, extracts publisher domains | Agent registers in AgentRegistry; processes uploads via BullMQ job queue |
| Conversational Flow Engine | State machine with 8 states collecting: dates, enrichment, brand, competitors, intention | System only asks for missing parameters; pre-provided info is skipped |
| Boolean Query Engine | Generates Boolean queries from brand + competitors + dates + intention | Query displayed in syntax-highlighted code block with edit/confirm options |
| Data Preview | Tabular preview of first N articles from uploaded data | Users see column headers, sample rows, and detected metadata |
| Processing Visualization | Step-by-step progress display showing what the Data Extract Agent is doing | Real-time status via WebSocket; collapsible completion summary |
| 4 New Database Tables | uploads, articles, chat_params, boolean_queries | Full migration scripts; indexes; RLS policies; FK relationships to Phase 1 tables |
| Background Processing | BullMQ job queue for async file parsing (large files don’t block the API) | Redis-backed queue; retry logic; dead-letter handling |

## 1.2 What Changes From Phase 1

Phase 2 does not modify any Phase 1 table, endpoint, or component. It strictly adds new tables, new API endpoints, new frontend components, and the Data Extract Agent — all consuming Phase 1’s immutable contracts:

| Phase 1 Contract | How Phase 2 Uses It |
| --- | --- |
| BaseAgent abstract class | DataExtractAgent extends BaseAgent; implements perceive/reason/plan/act/reflect |
| AgentRegistry service | DataExtractAgent registers on startup; OrchestratorAgent discovers it |
| Redis message bus | Orchestrator routes to DataExtractAgent via agent:data_extract:incoming channel |
| Auth middleware | All new endpoints (/uploads, /chats/:id/params) are auth-guarded |
| chats + messages tables | Flow state stored in chats.context JSONB; parameter collection tracked as messages |
| WebSocket channels | Upload progress and processing status streamed via existing WS infrastructure |
| Shared TypeScript types | New types (Upload, Article, ChatParams, BooleanQuery) added to shared/types/ |
| Encryption service | Data source API keys decrypted for Boolean query execution against external APIs |

# 2. Architecture Additions

## 2.1 Architecture Layer Diagram

┌────────────────────────┐

│  FRONTEND (Phase 2)    │   FileDropZone, UploadProgress, OptionChips,

│  New Components         │   BooleanQueryPreview, DataPreview, ProcessLog,

│                         │   DatePicker, CompetitorTags, FlowIndicator

└───────────┬────────────┘

│

┌───────────┴────────────┐

│  API GATEWAY (Phase 2)  │   POST /uploads, GET /uploads/:id,

│  New Routes             │   POST /chats/:id/params, POST /chats/:id/params/query

└───────────┬────────────┘

│

┌───────────┴────────────┐   ┌────────────────┐

│  AGENT LAYER (Phase 2)  │   │  BullMQ Workers  │

│  DataExtractAgent       │──▶│  parse-upload     │

│  ConversationalFlow     │   │  extract-articles │

│  BooleanQueryEngine     │   └────────────────┘

└───────────┬────────────┘

│

┌───────────┴────────────┐

│  DATABASE (Phase 2)     │   uploads, articles, chat_params, boolean_queries

│  4 New Tables           │   + S3-compatible file storage

└────────────────────────┘

## 2.2 New Components

| Component | Type | Purpose | Integration |
| --- | --- | --- | --- |
| DataExtractAgent | Agent | Parses CSV/JSON; detects schema and date range; extracts domains; normalizes articles | Extends BaseAgent; registered in AgentRegistry; receives tasks via message bus |
| ConversationalFlowEngine | Service | State machine tracking which parameters are collected; prompts only for missing ones | Called by OrchestratorAgent; state persisted in chats.context JSONB |
| BooleanQueryEngine | Service | Generates Boolean queries from brand + competitors + dates + intention + fields | Called by DataExtractAgent; output stored in boolean_queries table |
| FileUploadService | Service | Handles multipart upload, streaming to S3, validation (type, size) | REST endpoint; triggers BullMQ job on completion |
| ParseUploadWorker | Worker | BullMQ worker: parses CSV (PapaParse) or JSON; detects schema; extracts articles | Async background job; reports progress via WebSocket events |
| ArticleNormalizer | Utility | Maps diverse CSV column schemas to normalized Article format | Used by ParseUploadWorker; handles column name variations |

# 3. Database Schema (4 New Tables)

Phase 2 adds 4 tables via additive Prisma migration. No Phase 1 tables are modified. Total tables after Phase 2: 14.

## 3.1 uploads

| Column | Type | Constraints | Description |
| --- | --- | --- | --- |
| id | UUID | PK, DEFAULT gen_random_uuid() | Upload identifier |
| user_id | UUID | FK → users(id), NOT NULL | Uploading user |
| chat_id | UUID | FK → chats(id), NOT NULL | Associated chat session |
| filename | VARCHAR(255) | NOT NULL | Original file name |
| mime_type | VARCHAR(50) | NOT NULL | File MIME type (text/csv, application/json) |
| file_path | VARCHAR(500) | NOT NULL | S3 storage path |
| size_bytes | BIGINT | NOT NULL | File size in bytes |
| row_count | INTEGER | NULLABLE | Number of data rows detected (set after parsing) |
| column_count | INTEGER | NULLABLE | Number of columns detected |
| schema_detected | JSONB | DEFAULT '{}' | Auto-detected column schema: [{name, type, sample}] |
| date_column | VARCHAR(100) | NULLABLE | Name of the detected date column |
| date_range_start | DATE | NULLABLE | Earliest date in data (auto-detected) |
| date_range_end | DATE | NULLABLE | Latest date in data (auto-detected) |
| status | ENUM(uploading, parsing, ready, error) | DEFAULT 'uploading' | Processing lifecycle state |
| error_message | TEXT | NULLABLE | Error details if status = error |
| parsed_at | TIMESTAMPTZ | NULLABLE | Timestamp when parsing completed |
| created_at | TIMESTAMPTZ | DEFAULT NOW() | Upload initiation time |

Indexes: idx_uploads_user_chat(user_id, chat_id), idx_uploads_status, idx_uploads_created. RLS: users can only access their own uploads.

## 3.2 articles

| Column | Type | Constraints | Description |
| --- | --- | --- | --- |
| id | UUID | PK | Article identifier |
| upload_id | UUID | FK → uploads(id), NULLABLE | Source upload (null if from API crawl) |
| chat_id | UUID | FK → chats(id), NOT NULL | Associated chat session |
| user_id | UUID | FK → users(id), NOT NULL | Owning user (denormalized for RLS) |
| title | TEXT | NOT NULL | Article headline / title |
| content | TEXT | NULLABLE | Full article body text |
| description | TEXT | NULLABLE | Article summary / description |
| source | VARCHAR(255) | NULLABLE | Publisher name |
| author | VARCHAR(255) | NULLABLE | Author name |
| published_date | DATE | NULLABLE | Publication date |
| url | TEXT | NULLABLE | Original article URL |
| publisher_domain | VARCHAR(255) | NULLABLE | Extracted domain (e.g., reuters.com) for reach lookup |
| language | VARCHAR(10) | DEFAULT 'en' | Article language code |
| raw_data | JSONB | DEFAULT '{}' | Original CSV row or JSON object for reference |
| created_at | TIMESTAMPTZ | DEFAULT NOW() | Insertion time |

Indexes: idx_articles_chat(chat_id), idx_articles_user(user_id), idx_articles_upload(upload_id), idx_articles_published(published_date), idx_articles_domain(publisher_domain), GIN index on raw_data. RLS: users can only access own articles. Bulk insert: uses Prisma createMany with skipDuplicates for performance.

## 3.3 chat_params

| Column | Type | Constraints | Description |
| --- | --- | --- | --- |
| id | UUID | PK | Parameter set identifier |
| chat_id | UUID | FK → chats(id), UNIQUE, NOT NULL | One param set per chat (1:1) |
| user_id | UUID | FK → users(id), NOT NULL | Owning user |
| flow_state | ENUM(init, collect_dates, collect_enrichment, collect_brand, collect_competitors, collect_intention, generate_query, processing, complete) | DEFAULT 'init' | Current conversational flow state |
| date_range_type | ENUM(weekly, ten_days, twenty_days, custom, auto_detected) | NULLABLE | How dates were determined |
| date_start | DATE | NULLABLE | Analysis start date |
| date_end | DATE | NULLABLE | Analysis end date |
| enrichment_type | ENUM(standard, reach) | NULLABLE | Selected enrichment option |
| reach_threshold | INTEGER | NULLABLE | Minimum monthly visitors for reach (if enrichment = reach) |
| brand | VARCHAR(255) | NULLABLE | Target brand name |
| competitors | JSONB | DEFAULT '[]' | Array of competitor brand names |
| competitor_set | ENUM(top5, top3, top2, custom) | NULLABLE | Which competitor set was selected |
| intention | ENUM(intention_based, comment_based) | NULLABLE | Analysis intention type |
| has_upload | BOOLEAN | DEFAULT false | Whether a file was uploaded for this chat |
| upload_id | UUID | FK → uploads(id), NULLABLE | Reference to uploaded file |
| collected_at | TIMESTAMPTZ | NULLABLE | Timestamp when all params were collected |
| created_at | TIMESTAMPTZ | DEFAULT NOW() | Creation time |
| updated_at | TIMESTAMPTZ | DEFAULT NOW() | Last update time |

## 3.4 boolean_queries

| Column | Type | Constraints | Description |
| --- | --- | --- | --- |
| id | UUID | PK | Query identifier |
| chat_id | UUID | FK → chats(id), NOT NULL | Associated chat |
| chat_params_id | UUID | FK → chat_params(id), NOT NULL | Source parameters |
| query_text | TEXT | NOT NULL | Full Boolean query string |
| query_structured | JSONB | NOT NULL | Parsed query tree: {brand, competitors[], fields[], dateRange, language} |
| version | INTEGER | DEFAULT 1 | Query version (incremented on edit) |
| is_confirmed | BOOLEAN | DEFAULT false | Whether user confirmed the query |
| confirmed_at | TIMESTAMPTZ | NULLABLE | Confirmation timestamp |
| created_at | TIMESTAMPTZ | DEFAULT NOW() | Generation time |

# 4. API Design (11 New Endpoints)

All new endpoints under /api/v1/. All auth-guarded. Phase 1 endpoints remain unchanged. Total after Phase 2: 33 endpoints.

## 4.1 Upload APIs

| Method | Endpoint | Request | Response | Description |
| --- | --- | --- | --- | --- |
| POST | /uploads | multipart/form-data: {file, chatId} | { upload: {id, filename, status} } | Upload CSV/JSON file; streams to S3; creates upload record; queues parse job |
| GET | /uploads/:id | (none) | { upload with schema, dateRange, rowCount, status } | Get upload status and metadata (polled during parsing) |
| GET | /uploads/:id/preview | ?limit=10 | { rows: Article[], columns: string[], total: number } | Preview first N parsed articles |
| DELETE | /uploads/:id | (none) | { message } | Delete upload and associated S3 file |

## 4.2 Chat Parameters APIs

| Method | Endpoint | Request | Response | Description |
| --- | --- | --- | --- | --- |
| GET | /chats/:id/params | (none) | { chatParams, flowState } | Get current collected parameters and flow state |
| PATCH | /chats/:id/params | { field: value } partial update | { chatParams updated, nextFlowState } | Update one or more parameters; advances flow state automatically |
| POST | /chats/:id/params/brand-suggest | {brand} | { competitors: {top5, top3, top2} } | Suggest competitor lists based on brand name and industry |

## 4.3 Boolean Query APIs

| Method | Endpoint | Request | Response | Description |
| --- | --- | --- | --- | --- |
| POST | /chats/:id/query/generate | (none) — uses chat_params | { query: {text, structured, version} } | Auto-generate Boolean query from collected params |
| PATCH | /chats/:id/query | { queryText } manual edit | { query updated, version++ } | User edits the query manually |
| POST | /chats/:id/query/confirm | (none) | { confirmed: true, processingJobId } | Confirm query and trigger Data Extract Agent processing |

## 4.4 Data Processing API

| Method | Endpoint | Request | Response | Description |
| --- | --- | --- | --- | --- |
| GET | /chats/:id/processing | (none) | { status, steps[], progress, completedAt } | Get processing status and step-by-step progress |

## 4.5 New WebSocket Events

| Event | Direction | Payload | Description |
| --- | --- | --- | --- |
| upload:progress | Server → Client | { uploadId, percent, phase } | File upload streaming progress |
| upload:parsed | Server → Client | { uploadId, rowCount, columns, dateRange, schema } | Parsing complete notification |
| upload:error | Server → Client | { uploadId, error } | Parsing failure notification |
| flow:state-change | Server → Client | { chatId, fromState, toState, nextPrompt } | Flow state transition with next question |
| processing:step | Server → Client | { chatId, stepName, status, duration } | Data Extract Agent step completion |
| processing:complete | Server → Client | { chatId, totalArticles, domains, totalTime } | Full processing pipeline complete |

# 5. Backend Logic

## 5.1 File Upload Pipeline

- User drags CSV/JSON file onto chat drop zone or clicks upload button

- Frontend: streams file to POST /api/v1/uploads via multipart/form-data with chatId

- Fastify: upload.routes → fileUpload.service.handleUpload()

- Service: validates file type (CSV/JSON only), max size (50MB), MIME type check

- Service: streams file to S3-compatible storage (MinIO in dev, AWS S3 in prod)

- Service: INSERT INTO uploads (user_id, chat_id, filename, file_path, size_bytes, status: uploading)

- Service: updates status to ‘parsing’; queues BullMQ job { type: parse-upload, uploadId }

- Worker: picks up job; downloads file from S3; detects encoding

- Worker: if CSV → PapaParse.parse() with header detection; if JSON → JSON.parse() + schema inference

- Worker: auto-detects date column by checking column names (date, published, publishedAt, created, timestamp) and validating Date.parse() on values

- Worker: calculates date_range_start (min date) and date_range_end (max date)

- Worker: maps columns to Article schema using ArticleNormalizer (handles variations like ‘headline’ → title, ‘body’ → content, ‘publisher’ → source)

- Worker: extracts publisher_domain from URL column (new URL(url).hostname) or source name

- Worker: bulk INSERT INTO articles using Prisma createMany (batches of 500)

- Worker: UPDATE uploads SET status = ready, row_count, column_count, schema_detected, date_range_start, date_range_end, parsed_at

- Worker: emits WebSocket event upload:parsed with metadata

- Worker: notifies DataExtractAgent via Redis message bus: agent:data_extract:incoming

## 5.2 Conversational Flow Engine

The ConversationalFlowEngine is a deterministic state machine. It evaluates the current state and user input to determine the next state. Crucially, it skips states when parameters are already known:

| State | Entry Condition | System Action | Skip If |
| --- | --- | --- | --- |
| INIT | Chat created; first message received | Parse intent; extract brand, dates from prompt text | N/A |
| COLLECT_DATES | No date range available | Present chips: Weekly, 10 Days, 20 Days, Custom | File uploaded with auto-detected dates |
| COLLECT_ENRICHMENT | Date range confirmed or auto-detected | Present chips: Enrichment, Enrichment + Reach (with threshold input) | Never skipped |
| COLLECT_BRAND | Enrichment type selected | Ask for brand name via text input | Brand detected in initial prompt |
| COLLECT_COMPETITORS | Brand confirmed | Suggest competitor sets: Top 5, Top 3, Top 2, Custom | Competitors specified in prompt |
| COLLECT_INTENTION | Competitors selected | Ask: Intention-based or Comment-based | Intention specified in prompt |
| GENERATE_QUERY | All params collected | BooleanQueryEngine generates query; displays for confirmation | Never skipped |
| PROCESSING | Query confirmed | DataExtractAgent processes data; real-time progress shown | N/A |
| COMPLETE | All steps done | Collapsible completion summary; data ready for Phase 3 enrichment | N/A |

### 5.2.1 State Machine Implementation

class ConversationalFlowEngine {

constructor(chatParams: ChatParams) { this.params = chatParams; }

getNextState(): FlowState {

if (!this.params.date_start && !this.params.has_upload) return 'collect_dates';

if (!this.params.enrichment_type) return 'collect_enrichment';

if (!this.params.brand) return 'collect_brand';

if (this.params.competitors.length === 0) return 'collect_competitors';

if (!this.params.intention) return 'collect_intention';

if (!this.hasConfirmedQuery()) return 'generate_query';

return 'processing';

}

getPromptForState(state: FlowState): Message {

// Returns the system message with options/chips for the given state

}

updateParam(field: string, value: any): { newState, nextPrompt } {

this.params[field] = value;

const next = this.getNextState();

return { newState: next, nextPrompt: this.getPromptForState(next) };

}

}

## 5.3 Boolean Query Engine

Generates Boolean queries from collected parameters. The engine constructs queries that filter by: title, headline, content, description fields with brand and competitor terms, date range, and language:

class BooleanQueryEngine {

generate(params: ChatParams): BooleanQuery {

const brandClause = this.buildFieldClause(params.brand, ['title','headline','content']);

const compClause = this.buildCompetitorClause(params.competitors, ['content','description']);

const dateClause = `date:[${params.date_start} TO ${params.date_end}]`;

const langClause = `language:"en"`;

const query = `(${brandClause}) AND (${compClause}) AND ${dateClause} AND ${langClause}`;

return { text: query, structured: { brand, competitors, fields, dateRange, lang } };

}

buildFieldClause(term: string, fields: string[]): string {

return fields.map(f => `${f}:"${term}"`).join(' OR ');

}

}

## 5.4 Data Extract Agent

The DataExtractAgent extends BaseAgent and implements the full agent lifecycle for data extraction:

| Lifecycle Phase | Implementation | Output |
| --- | --- | --- |
| perceive(input) | Parses incoming message; identifies if this is an upload notification or query confirmation | { type: 'upload' ¦ 'query', chatId, uploadId? } |
| reason(context) | Determines processing strategy: CSV upload path vs Boolean query crawl path | { strategy: 'csv_upload' ¦ 'api_crawl', estimatedArticles } |
| plan(goal) | Creates ordered step list: validate → parse → detect dates → extract domains → normalize → insert → handoff | Step[] with estimated durations |
| act(plan) | Executes each step; emits WebSocket progress events per step; handles errors with retry | { articlesInserted, domainsExtracted, totalTime } |
| reflect(result) | Validates: all articles inserted, no schema mismatches, domain extraction rate > 90% | { quality: 'pass' ¦ 'warn' ¦ 'fail', issues[] } |
| learn(outcome) | No-op in Phase 2; Phase 5 Learning Agent will observe this agent’s patterns | (deferred) |

### 5.4.1 Processing Steps (Displayed to User)

| Step | Action | WebSocket Event | Typical Duration |
| --- | --- | --- | --- |
| 1. Validate Schema | Confirm CSV/JSON matches expected structure | processing:step { step: 'validate' } | 0.2–0.5s |
| 2. Parse Articles | Extract rows from CSV/JSON into memory | processing:step { step: 'parse' } | 0.5–2.0s |
| 3. Detect Date Range | Identify date column; calculate min/max dates | processing:step { step: 'dates' } | 0.1–0.3s |
| 4. Extract Domains | Parse publisher URLs to extract domain names | processing:step { step: 'domains' } | 0.3–1.0s |
| 5. Normalize Schema | Map CSV columns to Article schema | processing:step { step: 'normalize' } | 0.5–1.5s |
| 6. Insert to Database | Bulk insert articles (batches of 500) | processing:step { step: 'insert' } | 1.0–3.0s |
| 7. Handoff Ready | Signal enrichment readiness to Orchestrator | processing:complete | 0.1–0.3s |

# 6. Technical Flow (End-to-End)

## 6.1 Flow A: CSV Upload Path

User uploads a CSV file — system auto-detects dates, skips date range prompt:

- User opens PR Impact Agent chat (Phase 1 creates chat + WS connection)

- User drags freshsip_coverage.csv onto drop zone

- Frontend: POST /api/v1/uploads { file, chatId } → multipart stream

- Backend: fileUpload.service → validate (CSV, <50MB) → stream to S3 → INSERT uploads

- Backend: queue BullMQ job { type: parse-upload, uploadId }

- Frontend: polls GET /api/v1/uploads/:id for status OR receives upload:progress via WS

- Worker: PapaParse.parse(csv) → 2,847 rows, 12 columns detected

- Worker: date column = 'published_date' (auto-detected); range = May 1–20, 2026

- Worker: ArticleNormalizer maps columns; extracts 234 unique publisher_domain values

- Worker: bulk INSERT 2,847 articles; UPDATE upload status = ready

- Worker: emit upload:parsed via WS → frontend shows metadata card + preview table

- Backend: ConversationalFlowEngine.getNextState() → COLLECT_ENRICHMENT (dates auto-detected, skip date prompt)

- Backend: emit flow:state-change { toState: collect_enrichment, nextPrompt: enrichment chips }

- User selects 'Enrichment + Reach' → PATCH /api/v1/chats/:id/params { enrichment_type: 'reach' }

- Flow continues: brand → competitors → intention → generate query → confirm → process

## 6.2 Flow B: No-Upload Path (Boolean Query)

User types a prompt without uploading a file — full conversational flow:

- User types: 'Analyze FreshSip brand coverage'

- Backend: OrchestratorAgent.perceive() extracts: { brand: 'FreshSip', type: 'brand_analysis' }

- Backend: CREATE chat_params { chat_id, brand: 'FreshSip', flow_state: 'init' }

- FlowEngine.getNextState(): brand present, no dates, no file → COLLECT_DATES

- System sends date chips via WS: [Weekly, 10 Days, 20 Days, Custom]

- User selects '10 Days' → PATCH params { date_range_type: 'ten_days', date_start: T-10, date_end: T }

- FlowEngine → COLLECT_ENRICHMENT → user selects 'Enrichment' → PATCH params

- FlowEngine → COLLECT_COMPETITORS (brand already set) → system calls brand-suggest API

- POST /api/v1/chats/:id/params/brand-suggest { brand: 'FreshSip' } → returns competitor lists

- User selects 'Top 3' → PATCH params { competitors: ['PepsiCo','Coca-Cola','Dr Pepper'] }

- FlowEngine → COLLECT_INTENTION → user selects 'Intention-based'

- FlowEngine → GENERATE_QUERY → BooleanQueryEngine.generate(params)

- POST /api/v1/chats/:id/query/generate → returns query text + structured; INSERT boolean_queries

- Frontend: renders syntax-highlighted query in code block with Edit/Confirm buttons

- User clicks Confirm → POST /api/v1/chats/:id/query/confirm

- Backend: DataExtractAgent would use Boolean query against configured data sources (Phase 2 supports CSV only; API crawl is Phase 2+ extension)

- Processing steps displayed via WS → completion summary card

# 7. Functional Flow (User Journey)

This section describes Phase 2 from the user’s perspective:

## 7.1 Upload Journey

- User is in the PR Impact Agent chat window

- The agent shows a welcome message with a file drop zone: “Drop your data file here”

- User drags a CSV file onto the drop zone — it highlights blue to confirm the drop target

- A progress card appears: file name, size, and a progress bar animating from 0% to 100%

- Progress bar completes; metadata appears: 2,847 rows, 12 columns, date range May 1–20, 2026, schema detected

- A data preview table shows the first 5 articles: title, source, published date, author

- The agent says: “I detected 2,847 articles with dates May 1–20. Select your enrichment type:”

- Two chips appear: “Enrichment” and “Enrichment + Reach” — no date prompt since dates were auto-detected

## 7.2 Parameter Collection Journey

- User selects “Enrichment + Reach”

- Agent asks for reach threshold with an input field pre-filled with 50,000

- User confirms → Agent asks: “What brand would you like to analyze?” with a FreshSip chip (auto-suggested from data)

- User clicks FreshSip → Agent suggests competitors: Top 5, Top 3, Top 2, Other

- User selects Top 3 → Tags appear: PepsiCo, Coca-Cola, Dr Pepper (each removable with ×)

- Agent asks intention: Intention-based or Comment-based

- User selects Intention-based

## 7.3 Boolean Query + Processing Journey

- Agent generates a Boolean query displayed in a dark code block with syntax highlighting

- User sees colored keywords: AND/OR in pink, field names in blue, values in green, parentheses in yellow

- Three buttons: Edit (opens text editor), Copy (copies to clipboard), Confirm & Process

- User clicks Confirm & Process

- A processing card appears with a spinner and step-by-step progress:

- Step 1: Validating CSV schema → ✓ (0.4s)

- Step 2: Parsing 2,847 articles → ✓ (1.2s)

- Step 3: Auto-detecting date range → ✓ (0.2s)

- Step 4: Extracting publisher domains → ✓ (0.8s)

- Step 5: Normalizing article schema → ✓ (1.5s)

- Step 6: Inserting into database → ✓ (2.1s)

- Step 7: Handoff to Enrichment Agent → ✓ (0.3s)

- Processing card header changes to green: “Data Extract Agent — Complete ✓”

- A collapsible completion card appears: 2,847 articles, 234 domains, 6.5s total, May 1–20 date range

- Agent confirms: “Data pipeline complete! Ready for enrichment in Phase 3.”

# 8. Frontend Components (Phase 2 Additions)

| Component | Props / State | Description |
| --- | --- | --- |
| FileDropZone | onFile(File), isActive | Drag-and-drop area with drag-over highlight; accepts CSV/JSON; validates type/size client-side |
| UploadProgressCard | upload: Upload, progress: number | Shows file name, size, animated progress bar; on complete shows metadata grid |
| DataPreviewTable | rows: Article[], columns: string[], total: number | Scrollable table with sticky headers; shows first N rows; footer with total count |
| OptionChips | options: string[], onSelect(value), selected: string | Row of selectable chip buttons (Claude-style); hover/selected states; disabled after selection |
| CustomDatePicker | onApply(start, end) | Two date inputs (from/to) with Apply button; appears when user selects Custom date range |
| BrandInput | value, onChange, suggestions | Text input with auto-suggestion dropdown; suggested from uploaded data or industry knowledge |
| CompetitorTags | competitors: string[], onRemove(name) | Pill tags with remove (×) button per competitor; visually grouped |
| ReachThresholdInput | value, onChange | Number input with monthly visitors label; appears when Enrichment + Reach selected |
| BooleanQueryPreview | query: BooleanQuery | Dark themed code block with syntax highlighting (keywords, fields, values, parens); Edit/Copy/Confirm buttons |
| ProcessingSteps | steps: Step[], currentStep: number | Animated step list with spinner on active, checkmark on done, circle on pending; shows duration per step |
| CompletionSummary | stats: {}, isExpanded | Collapsible green card; expandable to show stats grid; collapsed shows one-line summary |
| FlowDotIndicator | currentStep: number, totalSteps: number | Top bar dots showing conversation flow progress; done=green, active=blue, pending=gray |

# 9. Connectivity Contracts

## 9.1 Contracts Exposed by Phase 2

| Contract | Type | Consumed By | Description |
| --- | --- | --- | --- |
| DataExtractAgent | Agent | Phase 3 Enrichment Agent receives handoff signal | Registered in AgentRegistry; sends ENRICHMENT_READY event with { chatId, articleIds[] } |
| articles table | Database | Phase 3 reads articles for enrichment; Phase 4 reads for dashboard | 2,847+ articles with normalized schema; publisher_domain extracted |
| chat_params table | Database | Phase 3 reads enrichment_type, reach_threshold; Phase 4 reads brand, competitors | All user-selected parameters persisted per chat |
| boolean_queries table | Database | Phase 3+ can re-execute queries; analytics can track query patterns | Structured + text query with version history |
| uploads table | Database | Phase 3 references upload for batch context; UI shows upload history | Upload metadata with S3 path and parsing results |
| ConversationalFlowEngine | Service | Can be reused by any agent that needs guided param collection | Importable state machine with getNextState/updateParam |
| BooleanQueryEngine | Service | Can be reused for any Boolean query generation across agents | Importable service that takes params and returns queries |
| Upload APIs | REST | Frontend; any integration that needs to push data | POST /uploads, GET /uploads/:id, GET /uploads/:id/preview |
| WS Events (upload:*, flow:*, processing:*) | WebSocket | Frontend; any real-time consumer | Progress and state-change events |
| Shared Types | Code | All phases | Upload, Article, ChatParams, BooleanQuery, FlowState |

## 9.2 What Phase 3 Will Plug Into

| Phase 3 Component | Phase 2 Contract | How |
| --- | --- | --- |
| EnrichmentAgent | DataExtractAgent handoff event | Listens for ENRICHMENT_READY on message bus; reads articleIds from payload |
| EnrichmentAgent | articles table | SELECT articles WHERE chat_id = ? for batch enrichment processing |
| EnrichmentAgent | chat_params.enrichment_type | Reads enrichment_type to determine if reach tagging is needed |
| SimilarWebAgent | articles.publisher_domain | SELECT DISTINCT publisher_domain for reach lookups |
| LLM batch sizing | articles.content length | Estimates token count per article to determine batch boundaries |
| Enrichment progress WS | Existing WS channels | Adds enrichment:progress events to same WebSocket infrastructure |

# 10. Phase 2 Optimization Targets

| Category | Metric | Target | How Measured |
| --- | --- | --- | --- |
| Upload | Max file size supported | 50MB (approx 50K articles) | Streaming upload test; no memory spike |
| Upload | Upload-to-parsed latency | < 5s for 5,000 rows; < 15s for 50,000 rows | BullMQ job completion time |
| Upload | S3 upload throughput | 50MB in < 3s on staging | Streaming transfer; multipart if > 10MB |
| Parsing | PapaParse chunk processing | 1,000 rows/chunk; no main thread block | Worker thread; streaming parse mode |
| DB — Insert | Bulk article insertion | 500 rows/batch; total < 3s for 5K articles | Prisma createMany; EXPLAIN ANALYZE |
| DB — Indexes | Article query by chat_id | < 5ms for chat article lookup | idx_articles_chat composite index |
| DB — Indexes | Domain extraction query | < 10ms DISTINCT domain query | idx_articles_domain |
| Flow Engine | State transition latency | < 2ms per getNextState() call | In-memory state machine; no DB round-trip |
| Boolean Query | Query generation time | < 10ms | Pure string construction; no LLM needed |
| WebSocket | Progress event delivery | < 20ms from worker to client | Redis pub/sub → WS bridge |
| Memory | Worker memory for 50K articles | < 256MB peak | Node --max-old-space-size; monitored |
| Error Handling | Job retry on failure | 3 retries with exponential backoff | BullMQ retry config; dead-letter after 3 |

# 11. Summary

Phase 2 delivers the complete data ingestion pipeline: file upload with drag-and-drop, auto-schema detection, a conversational flow state machine that intelligently collects missing parameters, a Boolean query engine for non-upload cases, the Data Extract Agent with step-by-step processing visualization, 4 new database tables (uploads, articles, chat_params, boolean_queries), 11 new API endpoints, 6 new WebSocket events, and 12 new frontend components. All contracts are exposed for Phase 3’s Enrichment Engine to consume seamlessly.

| Metric | Phase 1 | Phase 2 | Cumulative |
| --- | --- | --- | --- |
| Database Tables | 10 | 4 | 14 |
| REST API Endpoints | 22 | 11 | 33 |
| WebSocket Events | 6 | 6 | 12 |
| Agents | 1 (Orchestrator) | 1 (DataExtract) | 2 |
| Frontend Components | ~15 | 12 | ~27 |
| Backend Services | 5 | 4 (FileUpload, Flow, BooleanQuery, ArticleNormalizer) | 9 |
| Background Workers | 0 | 1 (ParseUpload) | 1 |

End of Phase 2 Technical Specification